VYOM

OpenSRE Implementation Roadmap

# 1. Overview

## Problem Statement

Site Reliability Engineers spend a disproportionate share of every incident manually stitching together signals that already exist in the observability stack. Diagnosing a single production issue typically requires opening Grafana, scanning multiple dashboards, cross-referencing logs, checking active alerts, and inspecting Kubernetes object state — all before a root cause is even hypothesized. This first pass of investigation is repetitive, cognitively expensive, and heavily dependent on individual engineer experience.

# 2. Project Vision

OpenSRE aims to automate the first level of incident investigation by reducing the manual effort required to collect and correlate observability data. Rather than replacing existing monitoring tools, it works alongside them to provide faster and more intelligent incident analysis.

Key Principles:

- Automate Initial Investigation: Correlates metrics, logs, alerts, and Kubernetes cluster state to speed up root cause analysis.

- Leverage Existing Observability Stack: Integrates with Prometheus, VictoriaMetrics, Loki, Alertmanager, Grafana, and Kubernetes without replacing them.

- AI-Assisted Analysis: Uses a locally hosted LLM to generate root cause summaries and recommended remediation steps.

- Augment, Don't Replace: Assists SRE engineers with investigation while keeping decision-making under human control.

- Vendor-Neutral: Built on open-source technologies and easily integrates into existing environments.

- On-Premises AI: Keeps all telemetry and AI inference within the organization's infrastructure to ensure security and compliance.

# 2. Objective

- Deliver an AI-assisted investigation layer that automatically correlates metrics, logs, alerts, and Kubernetes cluster state for a given incident.

- Generate a plain-language root cause analysis and remediation recommendation using a locally hosted LLM.

- Provide a single web interface where an SRE can review AI findings, drill into evidence, and open Grafana for manual investigation when needed.

- Keep the platform vendor-neutral and fully deployable on standard Kubernetes infrastructure via Helm.

# 3. System Overview

OpenSRE consists of the following key components that work together to automate incident investigation:

- Production Services: Applications and infrastructure generating metrics and logs.

- OpenTelemetry Collector: Collects and forwards telemetry to the observability stack.

- VictoriaMetrics: Stores metrics for long-term analysis.

- Loki: Collects and stores application logs.

- Alertmanager: Manages and routes alerts.

- Grafana: Visualizes metrics, logs, and dashboards.

- Kubernetes API: Provides live cluster state and resource information.

- OpenSRE Backend: Correlates observability data, performs AI analysis, and exposes APIs.

- Local LLM (Ollama): Generates root cause analysis and remediation recommendations on-premises.

- OpenSRE Web UI: Displays AI insights, incident summaries, and embedded Grafana dashboards.

# 4. Technology Stack

| Layer | Technology | Purpose | Reason for Selection | Alternatives Considered |
| --- | --- | --- | --- | --- |
| Telemetry Collection | OpenTelemetry Collector | Vendor-neutral ingestion of metrics and logs from all production sources | Open standard, wide vendor support, avoids lock-in to any single agent format | Cloud-native agents (per-vendor), Fluent Bit |
| Metrics Storage | VictoriaMetrics | Long-term, high-performance time-series storage | Open-source, high-performance time-series database optimized for scalable long-term metrics storage | Thanos, Cortex |
| Log Storage | Loki | Aggregation and indexing of logs shipped by the Collector | Label-based indexing keeps storage costs low; integrates natively with Grafana | Elasticsearch, OpenSearch |
| Alert Routing & Notification | Alertmanager | Deduplicates, groups, and routes firing alerts to notification channels | Flexible alert routing, grouping, deduplication, and notification management with configurable routing policies | PagerDuty native routing, OpsGenie |
| Visualization | Grafana | Dashboards and manual investigation surface | Industry-standard visualization layer with native connectors to the full stack | Kibana, Chronograf |
| Cluster State | Kubernetes API | Live pod, deployment, node, and event state | Authoritative source; no additional agent required | kube-state-metrics only (metrics-only, no live event detail) |
| AI Reasoning Backend | OpenSRE Backend | Correlates telemetry and cluster state, invokes the LLM, exposes REST APIs | Purpose-built for this platform's investigation and correlation logic | N/A — custom component |
| AI Inference Runtime | Ollama (Local LLM, Mac Mini Cluster) | Hosts the LLM used for root cause reasoning | Fully on-premises inference; no telemetry leaves the organization's infrastructure | Hosted/managed LLM APIs (rejected on data-residency grounds) |
| Presentation | OpenSRE Web UI | Single interface for incident review and investigation | Purpose-built UI tailored to the incident-investigation workflow | Direct Grafana-only workflow (lacks AI correlation and RCA presentation) |
| Container Orchestration | Kubernetes | Runtime for the observability stack and OpenSRE components | Matches production cluster behavior; industry standard | Docker Swarm, Nomad |
| Packaging & Deployment | Helm | Repeatable installation of the stack as versioned charts | Standard Kubernetes packaging tool; supports templated, environment-specific values | Kustomize, raw manifests |

# 5. Data Flow

The following sequence describes how a single incident moves through the platform, from origin to SRE review.

- Production Services: Applications generate metrics and logs.

- OpenTelemetry Collector: Collects and forwards metrics and logs to Loki.

- Loki: Process telemetry, while VictoriaMetrics stores historical metrics.

- Alertmanager: Receives alerts and sends notifications.

- OpenSRE Backend: Collects alerts, metrics, logs, and Kubernetes cluster state into a unified incident context.

- Local LLM (Ollama): Analyzes the incident context and generates root cause analysis and recommendations.

- OpenSRE Backend: Stores the AI results and exposes them through REST APIs.

- OpenSRE Web UI: Displays AI insights, incident details, and embedded Grafana dashboards.

- SRE Engineer: Reviews the analysis, validates findings, and performs remediation.

# 6. Roadmap Overview

The table below summarizes all six phases at a glance. Detailed task breakdowns for each phase follow in next section.

| Phase | Focus Area | Key Deliverable | Owner |
| --- | --- | --- | --- |
| P0 | Infrastructure Setup | Kubernetes, Helm, RBAC, namespaces, storage | Platform / DevOps |
| P1 | Observability Stack | OpenTelemetry, VictoriaMetrics, Loki, Alertmanager, Grafana | SRE Team |
| P2 | OpenSRE Platform | OpenSRE Backend, Web UI, REST APIs, Grafana integration | Platform Engineering |
| P3 | AI Integration | Local LLM deployment, AI-based Root Cause Analysis | AI/ML Team |
| P4 | Testing & Validation | Functional, performance, security, end-to-end testing | QA / Security |
| P5 | Production Rollout | Documentation, onboarding, production deployment | SRE Team / Project Lead |

# 7. Phase-Wise Execution Plan

## P0 — Infrastructure Setup

Establish a secure, production-grade Kubernetes foundation that all subsequent phases build on.

| Task | Description | Deliverable |
| --- | --- | --- |
| Kubernetes Cluster Provisioning | Provision the Kubernetes cluster and validate node health | Healthy, validated cluster |
| Security Configuration | Configure namespaces, RBAC policies, and network policies | RBAC & namespace baseline |
| Helm Setup | Install Helm and verify chart repository access | Working Helm environment |
| Storage Configuration | Configure storage classes for metrics, logs, and applications | Provisioned storage classes |
| Infrastructure Validation | Verify cluster connectivity and baseline health | Sign-off checklist completed |

## P1 — Observability Stack

Stand up a full open-source observability pipeline covering metrics, logs, and alerting.

| Task | Description | Deliverable |
| --- | --- | --- |
| OpenTelemetry Collector | Deploy the Collector for telemetry ingestion | Collector deployed & receiving data |
| VictoriaMetrics | Configure long-term metrics storage | Long-term storage backend live |
| Loki | Deploy centralized log aggregation | Centralized logging operational |
| Alertmanager | Configure alert routing and notifications | Alert routing rules active |
| Grafana | Deploy dashboards for metrics and logs | Baseline dashboards published |
| Alert Rules | Configure CPU, memory, restart, and saturation alerts | Core alert rule set live |

## P2 — OpenSRE Platform

Deploy the OpenSRE backend and web UI and integrate them with the observability stack.

| Task | Description | Deliverable |
| --- | --- | --- |
| OpenSRE Backend | Deploy backend services | Backend services running |
| Observability Integration | Connect backend with VictoriaMetrics, Loki, Alertmanager, and the Kubernetes API | Unified data pipeline |
| OpenSRE Web UI | Deploy the Web UI and connect it to backend APIs | Web UI accessible & functional |
| Grafana Integration | Embed Grafana dashboards into the Web UI | Embedded dashboards live |
| Platform Validation | Verify metrics, logs, alerts, and cluster-state retrieval | Validation checklist signed off |

## P3 — AI Integration

Introduce a locally hosted LLM to enable AI-driven root cause analysis without external data exposure.

| Task | Description | Deliverable |
| --- | --- | --- |
| Mac Mini Cluster | Provision AI inference infrastructure | Inference hardware ready |
| Ollama Installation | Install and configure Ollama | Ollama runtime operational |
| Local LLM Deployment | Deploy and validate the selected LLM | LLM responding to test queries |
| Backend Integration | Connect the OpenSRE backend with Ollama | End-to-end inference pipeline |
| AI Validation | Verify root cause analysis and recommendation quality | RCA accuracy baseline established |

## P4 — Testing & Validation

Stress-test the platform end to end and confirm it meets functional, security, and performance bars before rollout.

| Task | Description | Deliverable |
| --- | --- | --- |
| Failure Injection | Test pod crashes, resource exhaustion, and node failures | Chaos test report |
| End-to-End Validation | Verify the complete alert-to-RCA workflow | E2E workflow sign-off |
| Security Testing | Validate RBAC and AI network isolation | Security assessment report |
| Performance Testing | Measure backend and LLM performance under load | Performance benchmark report |
| RCA Accuracy Testing | Validate AI-generated recommendations against known incidents | Accuracy scorecard |

## P5 — Production Rollout

Move OpenSRE into production with documentation and trained users in place.

| Task | Description | Deliverable |
| --- | --- | --- |
| Production Deployment | Deploy OpenSRE to the production environment | Production system live |
| User Documentation | Publish deployment and user guides | Documentation set published |

# 8. Demo Flow

The following sequence demonstrates the platform end to end.

- Step 1 — Generate incident: a controlled failure is introduced into a test workload (e.g., a pod crash or resource exhaustion).

- Step 2 — Observe telemetry: metrics and logs from the failure flow through the OpenTelemetry Collector into VictoriaMetrics, and Loki.

- Step 3 — Alert generated: Alertmanager notifies the configured channels.

- Step 4 — Backend gathers telemetry: the OpenSRE Backend queries metrics, logs, active alerts, and Kubernetes cluster state to build the incident context.

- Step 5 — LLM performs RCA: the Backend sends the incident context to the Local LLM, which returns a root cause analysis.

- Step 6 — Recommendations generated: the LLM's output includes prioritized remediation recommendations, returned to the Backend.

- Step 7 — Displayed in Web UI: the SRE engineer opens the Incident Explorer and AI Assistant views to review the findings.

- Step 8 — Optional Grafana investigation: the engineer opens the embedded panel or the full Grafana console to independently verify the finding before acting.